roject goal (one sentence)

Build a production-ready backtest + optimization service for stock strategies that (1) simulates realistic execution, (2) detects brittle behaviors via adversarial stress scenarios, (3) uses a temporal GNN to model cross-stock contagion for better state/context, (4) optionally trains a robust RL policy to suggest strategy improvements, and (5) returns human-readable counterfactual explanations (latency, slippage, size tradeoffs) to the trader.

High-level system components (overview)

- Data & Preprocessing — synchronized multi-stock minute (or chosen frequency) dataset with engineered features and walk-forward splits.

- Temporal GNN (TGNN) — learns time-varying graph of inter-stock influences (lead/lag/contagion) and produces embeddings used by the agent/backtester.

- Execution Surrogate — differentiable model of fills/market impact to convert paper orders into realistic executed PnL.

- Adversarial Market Generator — generates plausible stress scenarios (liquidity shock, correlated moves) to test and train robust strategies.

- Strategy Module

  - (A) Backtester: accepts trader rules/parameters and simulates with execution surrogate; produces PnL/time series.

  - (B) Robust RL optimizer (optional): suggests improved parameterization/policy via min–max training against adversary.

- Counterfactual Explainability Module — structural causal model + automatic interventions to show what would happen if operational variables (latency, slippage, order size, cost) change.

- Report & UI — easy-to-read performance summary, stress-case gallery, counterfactual recommendations, and suggested strategy fixes.

Dataset: what it looks like & how to prepare

Core data (per stock)

- timestamp (UTC), open, high, low, close, volume

- bid/ask spread or best-bid/best-ask if available (preferred)

- trade_count or tick_count (if available)

- (optional) LOB snapshots or aggregated depth features (if available)

Derived features (per stock, per time step)

- returns (log / arithmetic) at multiple horizons

- rolling volatility (5, 15, 60-min), ATR

- volume-change, volume-profile features

- momentum indicators (EMA, RSI, MACD etc.) — only if trader strategy uses these

- event flags (earnings, macro release) — if available

Cross-asset features (used by TGNN)

- lead-lag cross-correlation matrices (computed windowed)

- pairwise Granger-like metrics (directional influence)

- normalized returns & volumes for graph edge construction

Labels / outputs

- strategy PnL time series (from backtest), drawdowns, trade-level logs (entry/exit/time/size/price)

Data splits

- Multiple walk-forward splits (train / validation / test) with non-overlap; reserve the most recent period as final hold-out.

Important notes

- No lookahead leakage: ensure signal computation only uses past data up to trade timestamp.

- Time alignment: synchronize timestamps across stocks; fill missing bars carefully.

- Resolution: minute bars are often sufficient to prototype; if you have tick/LOB, you can later refine execution model.

ML models & where they fit (concise)

- TGNN (Temporal GNN)

  - Node = stock.

  - Node features = per-stock features (returns, vol, indicators) over recent sequence window.

  - Edge learning: attention or learned Granger weights that vary over time.

  - Output: per-node embedding (contextualized) and contagion scores (edge weights).

- Execution surrogate

  - Small network that predicts fill probability and impact given order size, liquidity proxy, volatility, and time-of-day.

  - Trained on historical execution logs (if available) or fitted parametric model (volume-based impact) otherwise.

- Adversarial Market Generator (AMG)

  - Conditional generator (GAN / diffusion / RNN) that outputs multi-stock sequences conditioned on recent history + TGNN contagion signals.

  - Objective: find sequences that maximize policy/backtest loss while being plausibility-regularized (critic / likelihood penalty).

- Strategy modules

  - Backtester: deterministic interpreter for trader rules (entry/exit/position sizing). Integrates execution surrogate to convert orders to executed trades.

  - RL optimizer: policy network (PPO / SAC for continuous actions or discrete bucketized actions) that uses TGNN embeddings + local features to output position sizes or parameter adjustments. Trained with risk-adjusted reward (Sharpe/CVaR/turnover penalties) and adversary in min–max loop.

- Counterfactual Explainability module

  - Fit a lightweight structural causal model (SCM) or probabilistic model mapping operational variables (latency, slippage, order size, commission) to performance metrics (max drawdown, tail loss).

  - For each backtest, compute counterfactuals by intervention and present the top actionable changes.

Why these pieces and what’s important at each step

- TGNN is crucial because cross-stock contagion changes how a strategy performs in stress — using NODE-level embeddings gives the backtester/agent context beyond the single-stock view.

- Execution surrogate matters because many strategies break when real execution and slippage are modeled — without it you’ll give misleading advice.

- Adversarial generator exposes brittle failure modes your standard backtest misses — it produces realistic “worst plausible” scenarios to test or train against.

- RL optimizer helps propose actionable parameter changes or policies that are robust to stress; but it’s optional for an MVP (you can start with rule re-weighting or gradient-based param search).

- Counterfactuals are necessary to make the output actionable for traders — they answer the practical “What if latency were 50ms worse?” questions.

12-week sprint plan (detailed with explanations for each week)

Weeks 1–2 — Data ingestion & standard backtester (foundation)

Goals

- Build a robust data pipeline and a deterministic backtester that accepts a trader rule and outputs PnL/trade logs using a simple execution model.
Key tasks

- Gather and clean stock minute-bar data, create walk-forward splits.

- Implement feature engineering (returns, vol, indicators) and time synchronization.

- Implement a deterministic backtester that: reads strategy (as code or parameterized rule), simulates orders, and outputs PnL/trades. Initially use a simple parametric slippage model (e.g., impact proportional to order size / average volume).
Why important

- Early checks: trader strategy semantics, no lookahead bugs, baseline performance.
Deliverables

- Data store, preprocessor scripts, baseline backtester, example backtest report.

Week 3 — Execution surrogate & realistic fills

Goals

- Replace coarse parametric slippage with a learnable execution surrogate so execution is realistic and differentiable for later optimization.
Key tasks

- If execution logs exist: train execution model to predict fill probability and impact. Otherwise, fit parametric model using volume buckets and volatility.

- Integrate surrogate into backtester (orders → expected fill/impact → executed PnL).
Why important

- Makes backtests meaningful; crucial for RL and adversarial training.
Deliverables

- Execution model, updated backtester that logs executed trade-level data.

Week 4 — TGNN: cross-asset modelling & embeddings

Goals

- Build temporal GNN that learns dynamic inter-stock influence and produces embeddings used by backtester/agent.
Key tasks

- Construct node features (sequence windows) and initial adjacency candidates (correlation/Granger).

- Implement TGNN (e.g., GraphWaveNet or TGN-like) that produces per-stock embeddings and dynamic edge weights. Train to predict next-step returns or multi-step returns as supervised pretraining.
Why important

- Provides context: strategies that are profitable in isolation may perform badly under contagion — embeddings capture that.
Deliverables

- Trained TGNN checkpoints, visualizations of learned contagion graphs.

Week 5 — Adversarial Market Generator (AMG) prototype

Goals

- Build initial adversarial generator that can produce multi-stock sequences conditioned on recent history + TGNN signals.
Key tasks

- Start with conditional GAN or RNN generator that produces KO sequences. Train discriminator as plausibility critic (distinguish real vs synthetic).

- Implement a mechanism to let generator optimize to increase strategy/backtest loss (min–max loop with small capacity first).
Why important

- This will produce “hard” cases to reveal brittle strategies and provide training scenarios for robust optimization.
Deliverables

- AMG producing sample adversarial scenarios and plausibility scores.

Week 6 — Integrate AMG + Backtester: stress-test mode

Goals

- Use AMG to run stress-tests: for any trader-submitted strategy, generate adversarial sequences and compute worst-case metrics.
Key tasks

- For each strategy, run ensemble of adversarial samples, compute worst-case PnL, drawdown, and recovery time.

- Add report sections showing the top-k adversarial scenarios and their characteristics.
Why important

- Immediate value to trader: shows how strategy breaks under plausible stress.
Deliverables

- Stress-test suite + adversarial-scenario gallery in report.

Week 7 — Robust RL optimizer (prototype)

Goals

- Build an RL agent that can suggest parameter changes or policy modifications that improve worst-case performance; train it in the AMG environment.
Key tasks

- Define RL action space: either (A) parameter adjustments to the trader’s rule (e.g., tighter stop, reduced size), or (B) portfolio-level continuous allocations.

- Use PPO or SAC with reward = risk-adjusted PnL (Sharpe minus CVaR minus turnover). Start training in historical sim, then add adversarial episodes.
Why important

- Converts backtest insights into actionable strategy improvements.
Deliverables

- RL optimizer that outputs suggested parameter adjustments and validates improvements on hold-out & adversarial scenarios.

Week 8 — Counterfactual Explainability module

Goals

- Implement SCM-based counterfactuals producing human-readable recommendations (latency, slippage, order size effects).
Key tasks

- Fit a causal/probabilistic model mapping operational variables + features → PnL metrics (use regression, random forest, or simple structural equations).

- For each backtest, generate targeted interventions (e.g., increase latency to 100ms) and compute counterfactual metrics. Rank counterfactuals by impact and actionability.

- Integrate with the adversarial scenarios: highlight which counterfactuals reverse the worst-case losses.
Why important

- Traders need prescriptive, not just diagnostic, insights. Counterfactuals explain exactly what operational changes would improve outcomes.
Deliverables

- Counterfactual report generator and some example outputs.

Week 9 — Walk-forward & robust evaluation pipeline

Goals

- Implement thorough walk-forward evaluation and worst-case score aggregation (across seeds & adversarial samples).
Key tasks

- Automate nested walk-forward runs: for each fold train TGNN/execution/AMG (or reuse) and evaluate backtests & RL suggestions in held-out windows.

- Produce robustness metrics: average, median, and worst-case across folds.
Why important

- Ensures results are not overfitted; provides reproducible evidence.
Deliverables

- Automated evaluation scripts and robustness summary tables.

Week 10 — Ablations & performance tuning

Goals

- Quantify contributions of TGNN, AMG adversary, execution surrogate, and RL optimizer via ablation experiments.
Key tasks

- Run experiments: with/without TGNN, with simple vs learned execution surrogate, with/without AMG, RL vs no RL. Analyze differences on worst-case metrics.
Why important

- Demonstrates novelty and justifies model choices for publication/business case.
Deliverables

- Ablation study results and explanatory figures.

Week 11 — UI/report polish & small trader study

Goals

- Refine report layout, make counterfactual outputs concise and actionable, and run a small feedback study (3–5 traders/peers) to validate utility.
Key tasks

- Build web/notebook interface that accepts strategy spec, runs backtest+stress+explain, returns report.

- Conduct quick user study, collect qualitative feedback and instrument improvements.
Why important

- Validates that outputs are understandable and actionable to real users.
Deliverables

- Polished demo and user feedback notes.

Week 12 — Finalization, reproducibility, write-up

Goals

- Wrap experiments, finalize write-up and reproducible repo, prepare results for publication/delivery.
Key tasks

- Freeze code, write README with run recipes, prepare short paper or product presentation with key tables/figures and novelty claims.
Deliverables

- Final repo artifacts, demo, and a concise whitepaper/presentation.

Important design & modelling details (concise how-to)

TGNN design choices

- Architecture: GraphWaveNet or temporal attention GNN with GRU/TCN time encoder.

- Edge learning: use soft attention over node embeddings each step, optionally regularized toward sparse graphs. Provide both learned adjacency and a simple baseline correlation adjacency.

- Loss: supervised next-step return prediction + an auxiliary loss for edge stability (temporal smoothness).

- Output: per-stock embedding used as part of the RL state or as features in backtester heuristics.

Execution surrogate specifics

- Inputs: order size (abs + % ADV), volatility, bid-ask spread, time-of-day, recent volume.

- Outputs: fill_prob (0–1), expected price impact (signed).

- Model: simple MLP or small mixture density net if you need impact distribution.

- Training: if real execution logs exist, supervised regression; otherwise fit parametric impact functions using observed slippage distribution.

AMG architecture & training

- Model family: conditional GAN (fast prototyping) or conditional diffusion (higher fidelity). Condition on recent history + TGNN contagion embedding.

- Objective: adversarial max of strategy loss minus plausibility penalty (critic network outputs realism). Use gradient signals to guide generator to produce scenarios harmful to the strategy but still plausible.

- Control: bound shock magnitudes and constrain generator via critic likelihood to avoid unrealistic extremes.

RL optimizer specifics

- State: per-stock TGNN embedding + recent stock features + portfolio state.

- Action: per-stock continuous position sizing (e.g., -1..+1 fraction of capital inside limits) or discrete parameter tweaks for the submitted rule (if you choose parameter-optimizer mode).

- Reward: risk-adjusted PnL with penalties: turnover penalty, expected impact penalty, and CVaR penalty. Example:
Reward = R_t - lambda_impact * Impact - lambda_turn * Turnover - lambda_cvar * CVaR_0.95

- Algorithm: PPO for stability (or SAC if continuous stochastic actions and sample-efficiency desired). Use recurrent policy (GRU) to exploit temporal patterns.

- Robust training: alternate between training agent (minimize worst-case loss) and training AMG (maximize agent loss) with plausibility constraints.

Counterfactual module

- Formulation: Fit SCM or flexible surrogate f(operational_vars, features) -> performance_metrics (use random forest or gradient-boosted model). For counterfactuals, intervene on operational_vars and compute resulting f(...).

- Selection logic: rank interventions by expected improvement and feasibility (e.g., reducing latency may be infeasible; reducing order size is feasible). Present top 3 actionable interventions and counterfactual numbers (e.g., "Reducing order size by 25% reduces expected max drawdown from 18% to 12%").

Evaluation metrics (what to report to traders & for research)

- Trader-facing: annualized return, Sharpe, max drawdown, max drawdown duration, Sharpe during normal vs adversarial scenarios, expected worst-case PnL over N adversarial draws, execution gap (paper vs exec).

- Research-facing: worst-case CVaR, mean worst-case drawdown across walk-forward folds, robustness improvement due to RL optimization (delta in worst-case PnL), TGNN ablation improvements (statistical significance), utility of counterfactual actions (user study results).

- Operational: false alarm rate for automated alerts, counterfactual plausibility scores.

Outputs & reports the trader will receive

- Standard backtest report — PnL chart, trade list, statistics.

- Execution-aware PnL — paper vs executed results, estimated slippage and fill rates.

- Stress gallery — top 5 adversarial scenarios (plots + short description: liquidity shock, correlated drop, fast reversal).

- Robustness scorecard — average/worst-case metrics across adversarial draws & walk-forward folds.

- Counterfactual action list — ranked, actionable interventions (e.g., reduce order size to X, increase stop to Y, accept latency ≤ Z) with predicted effect sizes.

- (Optional) Suggested parameter changes — RL-suggested parameter vector with expected PnL improvement and safety constraints.

Novelty (what is new, publishable, and why investigators/traders will care)

- Adversarially-driven backtesting: instead of synthetic or handcrafted stress tests, we adversarially generate plausible worst-cases conditioned on cross-asset contagion — closer to real worst-case exposures.

- TGNN-conditioned adversary & policy: adversary respects learned contagion structure; policy/backtester leverage TGNN embeddings so recommendations reflect cross-asset dynamics (not just single asset heuristics).

- End-to-end execution-aware robust optimization: combine execution surrogate + adversarial training + RL to optimize not just in-sample Sharpe but worst-case realized PnL under execution constraints.

- Actionable counterfactuals integrated with adversarial scenarios: combining SCM counterfactuals with adversarial Stress Test results to produce direct deployment guidance — unique blend of prescriptive explainability and robustness for trading.
These factors together produce a system that both finds plausible failure modes and tells a trader exactly what operational change or parameter tweak would reduce that risk.

Risks, limitations & mitigations

- Unrealistic adversary — mitigate by critic/loss penalties and domain constraints; include human-in-the-loop plausibility vetting.

- Lack of execution logs — mitigate by parametric execution models and small broker experiments for calibration.

- Overfitting RL to simulator — use walk-forward, multiple seeds, adversarial ensembles and hold-out periods.

- Trader trust — mitigate with transparent counterfactuals, conservative recommendations, and clear display of uncertainty.

Practical choices & recommendations to start fast (MVP path)

- Start with minute bars (not LOB). Implement TGNN with small node count (top N liquid stocks).

- Use parametric execution surrogate for MVP; upgrade to learned surrogate once execution logs available.

- Prototype AMG as conditional GAN (simpler) then upgrade to diffusion later.

- Start RL as parameter-tuner (discrete parameter suggestions) rather than full continuous portfolio RL — easier to validate and explain.

- Prioritize counterfactual reports early — they provide immediate trader value even before RL is mature.